## Slide 1
2015
2015
Today
Day 1
5
9
13
17
21
25
29
33
37
41
45
Project Approval
1/30/2015
Committee Review 1
2/17/2015
Committee Review 2
2/28/2015
Production
3/14/2015
Project Hand-Off
3/17/2015
8 days
2/3/2015 - 2/10/2015
Preparation
8 days
2/7/2015 - 2/14/2015
Requirements
5 days
2/17/2015 - 2/21/2015
Estimation
7 days
2/21/2015 - 2/27/2015
Prototype
9 days
2/26/2015 - 3/6/2015
Development
2 days
3/6/2015 - 3/7/2015
Roll-out
Use this demo timeline to get acquainted or click New in the Office Timeline ribbon to build your own
Click the Milestone button and change Milestone dates and colors.
Click on the Task button and change
Task dates, colors and shapes.
Click the Style button and customize things like timescale, connectors and today marker.
1
2
3

## Slide 3
2015
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Install necessary software
2/1/2015
Develop indoor position identification
3/23/2015
Develop jobs to automatically generate mental map for agents and store in Cassandra
4/15/2015
Generate Flume and Hadoop HDFS to store pedestrian trajectories
4/25/2015
Develop jobs to automatically extract route search space at one vertices
5/05/2015
Perform experiment in NICTA level 6
5/15/2015
Analysis hazardous functions and potential trails
5/25/2015
Illustrate experiment results: mental map, route search space, hazardous functions
7/10/2015
Extract scale physical attributes from collected agents
7/30/2015
Simulate collected agents with different crowd dynamics on simulation tools
8/15/2015
Setup environment including devices and servers
1/12/2015
Develop mobile Android application to collect MAC addresses of iBeacon and other devices
2/15/2015
Develop mobile map to show current location
3/2/2015
Integrate mobile application and server client to show real-time position
4/5/2015
Illustrate experiment results and summary in paper
6/10/2015
Setup environment and perform the data collection infrastructure for a conference forum
6/20/2015
Validate simulation model with route choice levels
8/15/2015
Illustrate experiment results and summary in paper
9/30/2015
Sep

## Slide 4
2015
2015
Today
Day 1
AAA
1/1/2015